Project Outline

Week 1:

1. Form software development groups
2. Contact client and set up a meeting time

Week 2:

1. Meet with client
2. Gather the requirements for the project
3. Understand the concept for financial portal

Week 3:

1. Research on programming languages for website application
2. Identity the targeted users for the application

Week 4:

1. Further requirement gathering
2. Produced a specification for the project
3. Decided the website features

Week 5:

(UCL Scenario Week)

Week 6:

1. Decide the tools (programming languages, platform etc) to be used in the project
2. Make a GitHub repository for project website
3. Make a homepage for the project website

Week 7:

1. Design the background and context page for the project website
2. Design the project requirements page for the project website
3. Carry out research on automation of the project

Week 8:

1. Use notation to describe the project(UML diagrams)
2. Design several prototypes for the project
3. Design the research page and development process page for project website
4. Make a link to project version control repository

Week 9:

1. Research and decide the strategies for the project testing
2. Make a record of progress page for the project
3. Combine the pages of the project website and finish up designing it

Week 10:

1. Make a video presentation for the project
2. Summarize the work done in term 1
3. Make a plan to design the final Poc(proof of concept) in term 2